TEST PLAN

Manual Testing of OrangeHRM Open Source Demo

| Document Title | Test Plan – OrangeHRM Manual Testing |
| --- | --- |
| Application Under Test | OrangeHRM Open Source HRM (demo instance) |
| Application URL | https://opensource-demo.orangehrmlive.com/ |
| Version | 1.0 |
| Prepared By | Jayant Bansal – QA Trainee |
| Date Prepared | 14 September 2026 |
| Status | Executed – see Test Summary Report |

# 1. Introduction

This document defines the plan for the manual testing of the OrangeHRM Open Source demo application, carried out as the Week 1 mini project. It sets out the objective, scope, approach, environment, schedule, entry and exit criteria, risks and deliverables for the testing activity.

OrangeHRM is a web-based Human Resource Management system covering employee records, leave, attendance, recruitment and user administration. The publicly hosted demo instance is used as the application under test.

# 2. Objective

To verify, through black-box manual functional testing, that the core modules of the OrangeHRM demo behave according to their documented and reasonably expected behaviour, and to identify, document and report any defects found with sufficient detail for a developer to reproduce and fix them.

# 3. Scope

## 3.1 In Scope

- Login and Authentication – valid and invalid credentials, field validation, password masking, password recovery, logout and session handling

- Dashboard – widget rendering, Quick Launch navigation, module navigation, profile menu

- PIM – Add Employee, mandatory field validation, profile photo upload, Employee Id validation

- PIM – Employee List, search by name and Employee Id, no-result handling, record editing

- Leave – Apply Leave, date range validation, leave status tracking, approval workflow

- Admin – User Management, creating system users, password confirmation validation, role-based access

- My Info – viewing and updating the logged-in employee's own record

## 3.2 Out of Scope

- Performance, load and stress testing

- Security penetration testing beyond basic authentication checks

- API and database level testing

- Mobile application and cross-device testing

- Time, Attendance, Recruitment, Performance, Claim and Buzz modules – deferred to a later cycle

- Localisation and accessibility testing

# 4. Test Approach

Manual black-box functional testing is performed against the live demo. Because the demo has no formal requirements specification, requirements were derived from the application's documented behaviour and from standard expectations for an HRM system; these are recorded in the Requirements Traceability Matrix.

Test cases were designed using Equivalence Partitioning, Boundary Value Analysis and Error Guessing, and cover positive, negative and validation scenarios. Each test case is executed manually, the actual result is recorded against the expected result, and a status of Pass, Fail or Blocked is assigned. Every Fail is raised as a defect in the bug report with reproduction steps, severity, priority and a screenshot.

# 5. Test Environment

| Item | Detail |
| --- | --- |
| Application URL | https://opensource-demo.orangehrmlive.com/ |
| Credentials | Admin / admin123 – publicly published demo credentials |
| Primary Browser | Google Chrome 129 (64-bit) |
| Secondary Browser | Mozilla Firefox 130 – used to confirm reproducibility of defects |
| Operating System | Windows 11 Home, 16 GB RAM |
| Screen Resolution | 1920 x 1080 |
| Network | Broadband, approx. 50 Mbps |
| Tools | Microsoft Excel (test cases, defect log, RTM), Microsoft Word (plan and reports), Chrome DevTools, Windows Snipping Tool |

# 6. Test Data

Existing seeded demo records were used for read-only scenarios. Records created during testing use clearly identifiable test values so they can be recognised on a shared public instance:

- Employee: Rahul Sharma, Employee Id 0421

- System user: rahul.sharma with the ESS role

- Valid image upload: profile_valid.jpg, approximately 240 KB

- Oversized image upload: profile_oversize.jpg, approximately 3 MB

# 7. Entry Criteria

- The test plan has been prepared and reviewed

- All test cases have been written and are ready for execution

- The demo application is reachable and the credentials are confirmed working

- The test environment, browsers and screenshot tooling are available

# 8. Exit Criteria

- All planned test cases have been executed at least once

- Every failed test case has a corresponding defect logged with reproduction steps and a screenshot

- All blocked test cases have a documented reason for the blockage

- The Requirements Traceability Matrix shows every requirement mapped to at least one test case

- The Test Summary Report has been completed and the deliverables are ready for submission

# 9. Test Deliverables

| Deliverable | File |
| --- | --- |
| Test Plan | 01_Test_Plan/Test_Plan_OrangeHRM.docx |
| Test Cases with execution results | 02_Test_Cases/OrangeHRM_Test_Cases_Executed.xlsx |
| Test Summary Report | 03_Test_Summary_Report/Test_Summary_Report.docx |
| Bug / Defect Report | 04_Bug_Report/OrangeHRM_Bug_Report.xlsx |
| Requirements Traceability Matrix | 05_Traceability_Matrix/Requirements_Traceability_Matrix.xlsx |

# 10. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Trainee – Jayant Bansal | Test planning, test case design, test execution, defect logging, reporting and submission |
| Trainer / Reviewer | Review of deliverables and assessment of the submission |

# 11. Schedule

| Phase | Date | Activity |
| --- | --- | --- |
| Test Planning | 14-Sep-2026 | Prepare the test plan, identify scope and requirements |
| Test Design | 14-Sep-2026 | Write 37 test cases and build the traceability matrix |
| Test Execution – Cycle 1 | 15-Sep-2026 | Execute Login, Authentication and Dashboard modules |
| Test Execution – Cycle 2 | 16-Sep-2026 | Execute PIM, Leave, Admin and My Info modules |
| Defect Reporting | 16-Sep-2026 | Log defects with evidence and capture screenshots |
| Reporting & Closure | 16-Sep-2026 | Prepare the test summary report and submit |

# 12. Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| The demo instance is public and its data is reset or modified by other users worldwide | High | Re-verify each failing step before raising a defect and capture the screenshot at the moment of failure |
| Demo credentials may change without notice | Medium | Confirm the published credentials on the OrangeHRM repository before each execution cycle |
| Some workflows require configuration not present on the demo, for example a reporting hierarchy | Medium | Mark the affected test cases as Blocked with the reason documented rather than as failures |
| Records created during testing accumulate on a shared instance | Low | Use clearly identifiable test data and avoid deleting records created by other users |
| Environment-specific behaviour may be mistaken for a product defect | Medium | Reproduce each defect in a second browser before logging it |

# 13. Defect Severity and Priority Definitions

| Severity | Definition |
| --- | --- |
| Critical | Data loss, security exposure, or a core function unusable with no workaround |
| High | A major function is broken or a significant control is missing; a workaround may exist |
| Medium | A function behaves incorrectly but the user can still complete the task |
| Low | Cosmetic, usability or minor validation issue with negligible functional impact |

Priority indicates how urgently a fix is required: High – fix before release; Medium – fix in the current cycle; Low – fix when capacity allows.

# 14. Approval

| Name | Role | Date |
| --- | --- | --- |
| Jayant Bansal | QA Trainee – Author | 14-Sep-2026 |
|  | Trainer – Reviewer |  |