TEST SUMMARY REPORT

Manual Testing of OrangeHRM Open Source Demo

| Project | Week 1 Mini Project – Manual Testing & QA |
| --- | --- |
| Application | OrangeHRM Open Source Demo |
| Test Period | 15 September 2026 – 16 September 2026 |
| Prepared By | Jayant Bansal – QA Trainee |
| Report Date | 16 September 2026 |

# 1. Purpose

This report summarises the outcome of the manual test execution carried out against the OrangeHRM Open Source demo application during the Week 1 mini project. It records what was tested, the results obtained, the defects identified and the overall assessment of the application's quality within the tested scope.

# 2. Scope of Testing

Seven functional areas were covered: Login and Authentication, Dashboard, PIM Add Employee, PIM Employee List and Search, Leave Management, Admin User Management, and My Info. A total of 37 test cases were designed and executed across two execution cycles.

# 3. Test Execution Summary

| Metric | Count | Percentage |
| --- | --- | --- |
| Total test cases designed | 37 | 100% |
| Total test cases executed | 37 | 100% |
| Passed | 29 | 78.4% |
| Failed | 6 | 16.2% |
| Blocked | 2 | 5.4% |
| Defects logged | 6 | – |

# 4. Module-wise Results

| Module | Total | Pass | Fail | Blocked | Pass % |
| --- | --- | --- | --- | --- | --- |
| Login / Authentication | 11 | 7 | 3 | 1 | 63.6% |
| Dashboard | 4 | 4 | 0 | 0 | 100% |
| PIM – Add Employee | 6 | 4 | 2 | 0 | 66.7% |
| PIM – Employee List | 5 | 5 | 0 | 0 | 100% |
| Leave Management | 5 | 4 | 0 | 1 | 80.0% |
| Admin – User Management | 4 | 4 | 0 | 0 | 100% |
| My Info | 2 | 1 | 1 | 0 | 50.0% |
| Total | 37 | 29 | 6 | 2 | 78.4% |

# 5. Defect Summary

| Bug ID | Title | Severity | Priority | Status |
| --- | --- | --- | --- | --- |
| BUG_001 | Session not invalidated after logout – protected pages viewable via Back button | Critical | High | Open |
| BUG_002 | No account lockout or throttling after repeated failed login attempts | High | High | Open |
| BUG_003 | Username not trimmed – valid credentials rejected when whitespace is present | Low | Medium | Open |
| BUG_004 | Oversized profile photo rejected without stating the maximum file size | Medium | Medium | Open |
| BUG_005 | Employee Id field accepts special characters with no format validation | Low | Low | Open |

Severity distribution: 1 Critical, 1 High, 1 Medium, 2 Low. All five defects remain Open at the time of reporting.

# 6. Blocked Test Cases

| TC ID | Test Case | Reason for Blockage |
| --- | --- | --- |
| TC_007 | Password reset email delivery | No mailbox is attached to the public demo account, so email delivery cannot be verified. Environment limitation, not a product defect. |
| TC_031 | Approval of a pending leave request | No supervisor-subordinate reporting hierarchy is configured on the demo instance, so no request was actionable by the test account. |

# 7. Key Observations

- The most significant finding is BUG_001. Authenticated pages remain readable from the browser cache after logout, which exposes employee data on a shared or public machine. This was reproduced in both Chrome and Firefox.

- BUG_002 shows the login endpoint applies no brute-force protection. Combined with publicly known credentials, this is a meaningful weakness against the expectation set by OWASP WSTG-ATHN-03.

- Core create, read, update and search operations across PIM, Leave and Admin performed reliably. All 5 Employee List tests and all 4 Admin User Management tests passed.

- Role-based access control behaved correctly: the newly created ESS user saw only the permitted modules, confirming the permission model is applied.

- The remaining defects are validation and usability issues rather than functional breaks, and none of them prevent a user from completing their task.

# 8. Risks and Limitations

- Testing was performed against a shared public demo instance whose data is periodically reset, so record-dependent results may vary between runs.

- Only Chrome and Firefox on Windows 11 were covered; other browsers and operating systems were not tested.

- Two test cases could not be executed due to environment configuration and remain unverified.

- Non-functional characteristics such as performance, accessibility and security beyond basic authentication were out of scope.

# 9. Recommendations

- Address BUG_001 first by sending no-store cache headers on authenticated responses and invalidating the session server-side on logout.

- Introduce rate limiting or a lockout policy on the login endpoint to resolve BUG_002.

- Add input trimming on the username field and format validation on the Employee Id field.

- Improve upload error messaging so the maximum permitted file size is stated to the user.

- Configure a reporting hierarchy and a mail service on the test environment so the two blocked test cases can be executed in the next cycle.

- Extend coverage in the next cycle to the Time, Recruitment and Performance modules, and add cross-browser testing on Edge and Safari.

# 10. Conclusion

All 37 designed test cases were executed, achieving a pass rate of 78.4%. Six defects were identified and documented, of which one is Critical and one is High severity. The core employee, leave and user administration functionality of the application is stable and behaves as expected.

The two high-severity defects both relate to authentication and session handling rather than to business functionality. Within the scope tested, the application is functionally fit for purpose, but the session invalidation and brute-force protection issues should be resolved before the application is considered ready for a production environment holding real employee data.

# 11. Sign-off

| Name | Role | Date |
| --- | --- | --- |
| Jayant Bansal | QA Trainee – Author | 16-Sep-2026 |
|  | Trainer – Reviewer |  |